## Slide 1
Early Life Support – YOS Novara
Daily Update
Date 17th January 2023

## Slide 2: Executive Summary
No major issues reported overnight.
Loss of 4G connection has been reported in the support chat. This is to be further looked at.
TC77 scanners have been switching between WiFi and 4G. The instructions to be applied to select either 4G or WiFi for the network connection.
Screensize issues have been resolved by using the zoom function for now.
Other tickets that have been discussed in the ELS call and the tickets raised today so far can be found on the next slide.

## Slide 3: Key Incidents Summary – In Progress
INC # | Title | Date Opened | Assignment Workgroup | State | Comments
INC021904015 | The latest status is not getting displayed in DDS. | 17/01/2023 | FXE_Dev_EMEA_YOS | In Progress | 
INC021903929 | Movement on DDS with null values on it. | 17/01/2023 | FXE_Dev_EMEA_YOS | In Progress | 
INC021903152 | Special characters are not shown correctly on the driver departure screen. | 17/01/2023 | TNT_DEV_GLB_ROCS_INFOSYS | In Progress | 
INC021904319 | Duplicate Units | 17/01/2023 | FXE_Dev_EMEA_YOS | In Progress | 

## Slide 4: Key Incidents Summary – On Hold
INC # | Title | Date Opened | Assignment Workgroup | State | Comments
INC021853088 | I have some issues looking at the driver departure screens for Novara. I don't see all units I would expect | 10/01/2023 | FXE_Dev_EMEA_YOS | On Hold | Defect raised : D-117596 . To be prioritized

## Slide 5: Key Incidents Summary – Resolved & Closed

## Slide 6: Appendix

## Slide 7
YOS Support Model